## Slide 1
1
2
3
🧭
Rapid learning session
Spec-Driven Development
Start from a written contract, then let humans and LLMs implement against that contract.
What it is
A spec-first workflow where behavior, scope, constraints, and acceptance criteria are agreed before coding.
Why it helps
It reduces ambiguity, rework, and hidden assumptions, especially in AI-assisted development.
What to avoid
Do not turn the spec into a low-level implementation plan or a dumping ground for design decisions.
Speaker script
“This session introduces spec-driven development as a simple shift in authority: the specification becomes the source of truth, and the code becomes an implementation of that truth. The payoff is not just cleaner planning; it is better control when using LLMs, because the model is no longer guessing from loosely connected prompts.”

## Slide 2
Iterative prompting
Spec-driven development
Core workflow
Why this is better than iterative prompting
Starts with a rough request and relies on repeated correction.
Requirements often live inside chat history instead of a durable artifact.
Works for small tasks, but drifts on larger systems.
Optimizes for local progress, not stable reproducibility.
Starts with explicit requirements, boundaries, and acceptance criteria.
Creates a shared reference for PM, engineering, QA, and the LLM.
Moves iteration to the spec rather than patching prompts forever.
Optimizes for consistency, verification, and controlled change.
Write the what
Scope, user needs, system behavior, interfaces, and acceptance tests.
Review before building
Resolve ambiguity while change is still cheap.
Generate to contract
Use the LLM to implement and refine against the spec.
Speaker script
“The key contrast is that iterative prompting stores intent in a conversation, while spec-driven development stores intent in a stable artifact. That shift matters because larger projects need shared memory, traceability, and repeatable behavior. The LLM still helps write code, but it is now implementing a contract rather than improvising from partial context.”

## Slide 3
Guardrails
What the spec should not do
Do not put the “how” in the spec
Do not lock the team into algorithm choices, class structures, or file layouts too early.
Keep the spec at the contract level unless implementation constraints are truly mandatory.
Do not mix requirements with brainstorming
A spec should separate committed behavior from optional ideas.
If everything is tentative, the LLM has no real boundary to follow.
Do not make it vague
Avoid language like “make it clean,” “fast,” or “smart” without measurable meaning.
Use concrete acceptance criteria, examples, and edge cases.
Do not bypass review
Unreviewed specs simply move ambiguity upstream.
The point is shared agreement before implementation accelerates.
Good pattern
“The system must support upload validation, return clear error states, and pass these acceptance cases.”
Bad pattern
“Use this exact architecture, these class names, this ORM pattern, and this refactor style,” unless those are true constraints.
Speaker script
“A common failure mode is writing implementation instructions instead of writing a contract. The spec should define required outcomes and constraints, not prematurely prescribe every internal decision. If the spec dictates the entire solution, the team loses flexibility and the LLM becomes a transcription engine instead of a useful implementation partner.”